MadrashaOS — Design Principles & Constraints Lock-In

Phase 0 Finale · One-Page Reference · Sign-Off Required Before Phase 1

| Session: 0.4 | Phase: 0 — Discovery (finale) | Source: SRS v2.0 + Sessions 0.1–0.3 | Exit: Signed by Client + PM |
| --- | --- | --- | --- |

1. Purpose

This document converts the discoveries of Phase 0 (module taxonomy, personas, journey pain points, and the Do-Not-Do list) into a single binding reference. Once signed by the Client and PM, these principles and locked-in risk decisions govern every design choice in Phases 1–7. No design work begins in Phase 1 until this page is signed. Changes after sign-off require a written change request, reviewed by both signatories.

2. Design Principles (Locked)

Ten principles, each tied to a specific SRS section. Every screen, component, and PDF template produced in Phases 1–7 must satisfy all ten.

| # | Principle | Binding statement | SRS / Risk Ref |
| --- | --- | --- | --- |
| P1 | Progressive Disclosure | Surface only what the role needs for the current task. Hide, do not disable. | §5.1, §10.8 |
| P2 | One Primary Action per Screen | Secondary actions live in an overflow menu; one CTA per surface. | Apple heritage |
| P3 | Mobile-First by Default | Desktop is a wider grid, not a different paradigm. All CRUD reachable on 5-inch phone. | §5.4, §2.7.4 |
| P4 | Permission-Aware UI | Hide unauthorized menus, buttons, fields. Server still enforces authorization. | §5.1, §2.1.3 |
| P5 | Multi-Language First-Class | Bangla + English UI parity; Arabic for designated fields and PDFs; RTL validated. | §10.6, §2.6.6 |
| P6 | WCAG 2.1 AA | Contrast, keyboard nav, screen-reader labels on all core workflows. | §10.6 |
| P7 | Density Without Clutter | 8pt grid; 4:5 content-to-whitespace ratio; generous whitespace on key actions. | Tesla heritage |
| P8 | Optimistic UI for Mobile | Local state for high-frequency mobile flows; idempotent retry on submit. | R6, §6.5 |
| P9 | Auditable by Default | Every important change produces a field-level audit diff visible in the UI. | §2.1.4, §3.4 |
| P10 | Brand-Consistent Outputs | Receipts, mark sheets, certificates carry the brand kit from Phase 1.1. | R13, §2.6.5 |

3. High-Severity Risk Lock-Ins

The five High-severity UX risks flagged in Session 0.1 are now resolved with binding decisions. These decisions are not suggestions — they are the contract for the listed screens.

| Risk | Issue | Locked Decision | Phase |
| --- | --- | --- | --- |
| R1 | Branch switcher loses mid-task context | Switching branch opens a fresh tab; current tab keeps its context. Default = user’s primary branch. | Phase 4.1 |
| R3 | Zero-permission user lands on empty dashboard | Empty state shows “Request access” CTA + admin contact. No silent dead-ends. | Phase 2.3 |
| R6 | Mobile attendance >60s / network drops mid-submit | Default Present + one-tap cycle. Optimistic local state. Submit-on-reconnect. 30s undo window. Idempotency-Key on POST. | Phase 4.6 |
| R10 | Anonymous donation has no receipt channel | Capture email OR mobile (mandatory). Anonymous = checkbox. PDF download on confirmation screen. Honeypot + reCAPTCHA v3. | Phase 5.2 |
| R13 | PDF brand kit is unresolved (SRS §11.3) | Resolved in Phase 1 Session 1.1 (Brand Kit). No unbranded PDF ships to production. Receipts / mark sheets / certificates ship branded from Phase 5.1. | Phase 1.1 + 5.1 |

4. Hard Constraints (Non-Negotiable)

The SRS imposes constraints that no design choice may violate. These are reproduced here as the Phase 0 reference; any design that conflicts with them is rejected at design-QA.

| # | Constraint | SRS Ref |
| --- | --- | --- |
| C1 | Core tasks reachable in ≤3 clicks. | §10.8 |
| C2 | Teacher marks attendance on 5-inch phone in <60s for 40 students. | §2.3.2 |
| C3 | No financial data visible to Teacher role; no academic edit by Accountant. | §2.1.3 |
| C4 | Permission-denied screens show friendly page, never raw 403. | §5.5 |
| C5 | No hover-only interactions; all actions reachable by tap. | §5.4, §2.7.4 |
| C6 | Zakat funds never co-mingle with general funds; UI badges fund scope. | §3.7 |
| C7 | Requester cannot approve own request; button disabled + API 403. | §2.7.1 |
| C8 | Public visitor cannot reach any /students, /accounts, /documents endpoint. | §2.7.3 |
| C9 | Student academic history is never deleted on promotion / transfer. | §2.2.1 |
| C10 | One-page quick-start per role; error messages actionable, in user’s language. | §10.8 |

5. Phase 1 Kickoff Checklist

Phase 1 (Design System Foundation) begins only after all five items below are confirmed:

Client and PM have signed this document (Section 6 below).

Stakeholder interviews from Session 0.2 are scheduled (1 representative per role).

Client has named 2–3 competing ERPs for the Session 0.3 scorecard.

Client has delivered brand assets (logo, preferred colors, fonts) for Session 1.1.

Do-Not-Do list (Session 0.3, D1–D20) is pinned to the design workspace.

6. Sign-Off

By signing below, the parties confirm that the design principles, risk lock-ins, and hard constraints above are binding for all UI/UX work in Phases 1–7. Changes require a written change request, reviewed by both signatories.

| Client (Authority) | Project Manager |
| --- | --- |
| Name: ____________________ Signature: ____________________ Date: ____________________ | Name: ____________________ Signature: ____________________ Date: ____________________ |

7. Phase 1 Preview

With this page signed, Phase 1 (Design System Foundation, 5 days) begins. Session 1.1 (Brand Kit) consumes the client-delivered brand assets and resolves Risk R13. Sessions 1.2–1.4 build the token system, the 30-component library, and the icon set on top of the locked design principles above. Each Phase 1 session re-references this page; any deviation triggers a change request. Phase 1 exit: a frozen design system that the wireframe and hi-fi sessions in Phases 2–4 consume without further design-system decisions.