MadrashaOS — Session 0.1 Deliverable

Module Taxonomy & UX Risk Register

| Document | MadrashaOS_Session_0.1_Module_Taxonomy_TechnicalDoc_2026-09-16 |
| --- | --- |
| Source | SRS v2.0 (2026-09-16), Parts 2 & 3 |
| Session | 0.1 — SRS Deep-Read & Module Taxonomy |
| Phase | 0 — Discovery & Foundations |
| Exit Criteria | Designer can recite each module’s primary user, primary action, and acceptance test |

1. Overview

This document is the deliverable for Session 0.1 of the MadrashaOS UI/UX Implementation Plan. It internalizes every module spec, API surface, and acceptance criterion in SRS v2.0 Parts 2 and 3, and translates them into (a) a single module taxonomy keyed by phase, primary user, primary action, and acceptance test, and (b) a UX risk register flagging ambiguities that must be resolved before wireframing begins in Phase 3. Both artifacts are required exit criteria for Phase 0 Session 0.1.

2. Module Taxonomy

The taxonomy below covers all 32 functional modules from SRS Part 2 plus the 10 cross-module rules from Part 3, grouped by recommended implementation phase per SRS §2.1 (foundation first) and §1.4 (phasing). Phase 0 = Foundation; Phase 1 = People + core Academic; Phase 2 = Finance + Operations + Exams/Results; Phase 3 = Communication, Platform, Public Website.

| ID | Module / Rule | Phase | Primary User | Primary Action | Acceptance Test (key) | UX Risk |
| --- | --- | --- | --- | --- | --- | --- |
| 2.1.1 | Organization & Multi-Branch | 0 | Super Admin | Configure branches | Branch-scoped query returns 403 for out-of-scope user | Y (R1) |
| 2.1.2 | Module Configuration | 0 | Super Admin | Toggle module on/off | Disabling Hostel returns 410 on its endpoints | Y (R2) |
| 2.1.3 | User & Role Mgmt (RBAC) | 0 | Super Admin | Assign permissions | Teacher cannot GET /accounting/transactions (403) | Y (R3) |
| 2.1.4 | Audit Trail | 0 | Administrator | View field-level diffs | Change from 20000→25000 logged with old+new+actor+timestamp | N |
| 2.1.5 | Security | 0 | Super Admin | Enforce policy | HTTPS enforced; .exe upload rejected | N |
| 2.1.6 | Backup & Recovery | 0 | Administrator | Verify restore drill | Restore requires second approver | N |
| 2.2.1 | Student Management | 1 | Administrator | Create / promote student | Promotion preserves prior history row | Y (R4) |
| 2.2.2 | Admission Management | 1 | Administrator | Approve + register applicant | Registration creates Student + fee plan + history | N |
| 2.2.3 | Guardian Management | 1 | Guardian | View own children | Guardian sees only linked children; 403 on others | Y (R5) |
| 2.2.4 | Teacher Management | 1 | Administrator | Create teacher profile | Teacher code auto-generated; salary hidden from self | N |
| 2.2.5 | Teacher Assignment | 1 | Administrator | Assign teacher → section+subject | Duplicate active assignment blocked | N |
| 2.2.6 | Employee Management | 1 | Administrator | Maintain non-teaching staff | Resigned employee cannot log in | N |
| 2.3.1 | Academic Management | 1 | Administrator | Build routine / calendar | Same teacher double-booked in slot blocked | N |
| 2.3.2 | Attendance Management | 1 | Teacher | Mark attendance (mobile) | 40 students marked in <60s on phone | Y (R6) |
| 2.3.3 | Examination Management | 2 | Teacher / Admin | Enter + publish marks | Mark > full_marks rejected; publish locks paper | N |
| 2.3.4 | Result Management | 2 | Administrator | Generate mark sheets | Pre-publication tab empty; post-publication visible | Y (R7) |
| 2.4.1 | Fee Management | 2 | Accountant | Collect payment + receipt | Payment credits Cash account; numbered receipt issued | N |
| 2.4.2 | Scholarship & Discount | 2 | Accountant | Approve discount | No-reason discount rejected; above-threshold routes to approver | Y (R8) |
| 2.4.3 | Accounting (GL) | 2 | Accountant | Post balanced entry | Debits ≠ credits rejected; reconciles to ledger | N |
| 2.4.4 | Cash & Bank Management | 2 | Accountant | Record transfer | Transfer 10000 Cash→Bank moves both legs in one entry | N |
| 2.4.5 | Zakat Management | 2 | Accountant | Receive / distribute Zakat | Distribution > Zakat fund balance rejected | Y (R9) |
| 2.4.6 | Donation Management | 2 | Accountant | Record donation + receipt | Zakat-category donation posts to Zakat fund, not general | Y (R10) |
| 2.5.1 | Inventory / Store | 2 | Storekeeper | Receive / issue stock | Issue > qty in stock rejected | N |
| 2.5.2 | Purchase Management | 2 | Storekeeper / Admin | Run purchase pipeline | Receive increases inventory; payment posts expense | N |
| 2.5.3 | Supplier Management | 2 | Storekeeper | View supplier outstanding | Detail shows correct purchased + outstanding totals | N |
| 2.5.4 | Asset Management | 2 | Administrator | Transfer / dispose asset | Transfer creates record; disposed asset leaves register but keeps record | N |
| 2.5.5 | Hostel / Residential | 3 | Administrator | Allocate bed to student | Allocating occupied bed rejected; occupancy map correct | N |
| 2.5.6 | Food / Meal Management | 3 | Storekeeper | Plan meals + record expense | Meal expense posts to Food account | N |
| 2.5.7 | Library Management | 3 | Teacher / Student | Issue / return book | Issue of already-issued copy rejected | N |
| 2.5.8 | Transport Management | 3 | Administrator | Record fuel / maintenance | Fuel 3000 increases vehicle cost + posts expense | N |
| 2.6.1 | Communication | 3 | Administrator | Compose + send notice | Class-5 notice delivered only to Class-5 guardians | Y (R11) |
| 2.6.2 | Document Management | 3 | All roles | Upload / download files | 60MB upload rejected; signed URL expires in 10min | N |
| 2.6.3 | Reporting | 3 | Accountant / Admin | Run filtered report | Finance report totals reconcile to ledger; 403 for Teacher | N |
| 2.6.4 | Dashboard | 3 | All roles | Glance operational metrics | Authority dashboard outstanding reconciles to Fee module | Y (R12) |
| 2.6.5 | Printing & PDF Generation | 3 | All roles | Print receipt / mark sheet | PDF renders bn+en correctly with brand header | Y (R13) |
| 2.6.6 | Language & Localization | 3 | All roles | Switch bn / en | Bangla date renders as ৬৬-৩-২০২৬ | Y (R14) |
| 2.7.1 | Approval / Workflow | 3 | Authority | Approve / reject request | Requester cannot approve own request | Y (R15) |
| 2.7.2 | Multi-Tenant / SaaS | 3 | Super Admin | Provision tenant | Tenant A user gets zero results for Tenant B queries | N |
| 2.7.3 | Public Website | 3 | Public visitor | Submit public donation | Public cannot reach /students, /accounts, /documents | Y (R16) |
| 2.7.4 | Mobile Responsiveness | 3 | Teacher / Guardian | Use phone for core flows | All CRUD reachable on 5-inch phone | N |
| 3.1 | Tenant Isolation (rule) | 0 | Backend-enforced | — | organization_id non-null on every tenant-scoped table | N |
| 3.2 | Branch Scoping (rule) | 0 | Backend-enforced | — | branch_id on operational tables; combined report no leakage | N |
| 3.3 | File & Document Access (rule) | 0 | Backend-enforced | — | Signed URL TTL ≤ 10 min; DocumentAccessLog appended | N |
| 3.4 | Audit-Sensitive Entities (rule) | 0 | Backend-enforced | — | Field-level diffs on create/update/delete for listed entities | N |
| 3.5 | Approval Routing (rule) | 2 | Authority | Decide on pending | Pending blocks financial posting until decided | N |
| 3.6 | Golden Flow (rule) | 2 | Backend-enforced | — | All financial events post balanced; reference_id traceable | N |
| 3.7 | Fund Isolation Zakat (rule) | 2 | Backend-enforced | — | Zakat account rejects non-Zakat transactions | N |
| 3.8 | Notification Triggers (rule) | 3 | System | — | Configurable per tenant; emitted on listed events | N |
| 3.9 | Shared / Master Data (rule) | 0 | Administrator | — | Academic structure reused across Students/Attendance/Exams/Fees | N |
| 3.10 | ID Generation Rules (rule) | 0 | Backend-enforced | — | Codes generated centrally; unique per tenant | N |

3. UX Risk Register

Sixteen UX ambiguities surfaced during the deep-read. Each is keyed (R1–R16) and referenced back to the taxonomy column. Severity: H = blocks wireframing; M = needs design decision before hi-fi; L = resolve during prototyping. All H risks must be cleared in Phase 0 Session 0.4 (Design Principles Lock-In) before Phase 1 begins.

| ID | Risk (UX Ambiguity) | SRS Ref | Sev. | Mitigation (Proposed) |
| --- | --- | --- | --- | --- |
| R1 | Branch switcher in top bar: does switching mid-task preserve filter context? Multi-branch user confusion risk. | 2.1.1 / 5.1 | H | Default: scope is per-tab; switching branch opens a fresh tab. Lock decision in 0.4. |
| R2 | Module disable with active dependencies (e.g., Inventory → Hostel): how is the dependency message surfaced without being modal-blocking? | 2.1.2 | M | Inline warning on the toggle; list dependents as chips; disable Save until user resolves. |
| R3 | Permission-aware UI = hide, not disable. But onboarding a user with zero permissions lands them on an empty dashboard — no guidance. | 2.1.3 / 5.1 | H | Empty-dashboard state with “Request access” CTA + admin contact. Spec in 2.3. |
| R4 | Promotion wizard: how to show effective-dated history without making the user feel they “lost” the old class? | 2.2.1 | M | History timeline panel right of wizard; old assignment rendered as past chip, not deleted. |
| R5 | Guardian with multiple children: single dashboard or per-child tabs? Mobile real-estate is tight. | 2.2.3 | M | Single dashboard with child-switcher segmented control at top; default = youngest active child. |
| R6 | Mobile attendance <60s for 40 students: optimistic UI? offline mode? roster changes mid-marking? | 2.3.2 / 5.4 | H | Default Present + one-tap cycle; optimistic local state; submit-on-reconnect. Lock in 0.4. |
| R7 | Result with ranking disabled: merit list layout still has space for the column when on. | 2.3.4 | L | Conditional column render; do not reserve space when ranking is off. |
| R8 | Discount approval routing: pending vs auto-applied — visual distinction in the fee plan editor. | 2.4.2 | M | Pending discounts render as striped/greyed rows with status chip; active = solid row. |
| R9 | Zakat fund isolation: how to make fund-scoping visible to non-accountant administrators without confusion? | 2.4.5 / 3.7 | M | Fund badge on every Zakat row; non-Zakat accounts greyed out in Zakat screens. |
| R10 | Public donation flow: anonymous vs named donations; receipt delivery without an account. | 2.4.6 / 2.7.3 | H | Capture email OR mobile for receipt; anonymous checkbox; PDF download on confirmation screen. |
| R11 | Notice composer: audience selector for “Class 5 guardians” — needs preview of recipient count before send. | 2.6.1 | M | Live recipient-count chip updates as audience is selected; “Preview recipients” drawer. |
| R12 | Authority dashboard outstanding figure must match Fee module exactly — risk of stale cache UX. | 2.6.4 | M | Show “as of [timestamp]” next to figure; “Refresh” affordance; stale >5min shows dimmed. |
| R13 | PDF branding still open (SRS §11.3): need brand kit before receipts/mark sheets can be templated. | 2.6.5 / 11.3 | H | Resolve in Phase 1 Session 1.1 (Brand Kit). Blocks Phase 5. |
| R14 | Bangla date format (৬৬-৩-২০২৬) and ৳ currency rendering: font fallback gaps. | 2.6.6 | M | Validate typography stack in 1.1; run zero-tofu check in 5.3. |
| R15 | Approval queue: approver out-of-office — delegation UX not specified in SRS. | 2.7.1 | M | Add delegate field on user profile; route to delegate when OOO flag is set. Confirm in 0.4. |
| R16 | Public website donation form: how to prevent spam / abuse without forcing login? | 2.7.3 | M | Honeypot + reCAPTCHA v3; rate-limit by IP at backend (Part 6.5 already supports). |

4. Session 0.1 Exit Criteria Check

Per the UI/UX Implementation Plan, Session 0.1 is complete when the designer can recite each module’s primary user, primary action, and acceptance test. The taxonomy in Section 2 satisfies this for all 42 modules + cross-module rules. The risk register in Section 3 surfaces 16 UX ambiguities, of which 5 are High severity and must be cleared in Session 0.4 (Design Principles Lock-In) before Phase 1 design work begins. The 5 High-severity risks (R1, R3, R6, R10, R13) are the priority agenda items for Session 0.4.

5. Next Session: 0.2 — Personas & Role Journeys

Session 0.2 builds on this taxonomy to produce 8 persona cards (Super Admin, Authority, Administrator, Accountant, Teacher, Storekeeper, Guardian, Student) and 4 journey maps (take-attendance, collect-fees, record-expense, view-child-results). The personas will reference the Primary User column above; the journey maps will stress-test the Primary Action column against real task sequences. Required input from the client: 2 hours of stakeholder interviews, one representative per role.